Feasibility Study

DOST STARBOOKS: Whiz Challenge

DOST Science and Technology Information Institute

Gen. Santos Ave., Upper Bicutan,

Taguig City, Metro Manila, 1631, Philippines

APRIL 2026

Table of Contents

1.	Executive Summary	3

2.	Description of Products and Services	3

3.	Technology Considerations	4

4.	Product/Service Marketplace	5

5.	Marketing Strategy	5

6.	Organization and Staffing	6

7.	Schedule	6

8.	Financial Projections	6

9.	Findings and Recommendations	7

# Executive Summary

The STARBOOKS Whiz Challenge is a gamified educational kiosk-based platform developed to enhance the existing DOST-STII STARBOOKS initiative by making Science, Technology, Engineering, and Mathematics (STEM) learning more interactive, engaging, and accessible. It is designed primarily for deployment in DOST events, science fairs, and educational exhibits where students from elementary to senior high school can participate in short learning game sessions.

The system addresses limitations in the current Whiz Challenge application such as low replayability, limited game variation, lack of engagement mechanisms, and insufficient data tracking for educational insights. To solve these issues, the proposed system introduces multiple game modes, including Whiz Challenge, Whiz Memory Game, Whiz Puzzle, and Whiz Battle (1v1 quiz mode), each designed to support different learning styles and encourage repeated participation.

A reward system is also integrated where players earn stars and badges based on performance. Completing three badges allows players to redeem physical rewards at the venue, strengthening motivation and engagement. Additionally, the system includes a leaderboard and aggregated analytics dashboard for DOST-STII to evaluate participation trends and educational impact.

The platform operates as a web-based kiosk application running on local browsers with LAN-based deployment. It requires internet connectivity only during initial setup for data synchronization and configuration, after which it functions offline. The system uses Flutter for the frontend, Laravel for backend API handling, and MongoDB for data storage.

Overall, the STARBOOKS Whiz Challenge aims to improve STEM learning engagement, provide measurable insights for DOST-STII, and support nationwide science literacy through an accessible and gamified learning environment.

# Description of Products and Services

The STARBOOKS Whiz Challenge is a kiosk-based gamified learning system designed to supplement the DOST-STII STARBOOKS digital library initiative. It transforms STEM learning content into interactive games to improve student engagement and retention.

The system provides four main game modes:

- Whiz Challenge (timed quiz game)

- Whiz Memory Game (matching concepts)

- Whiz Puzzle (jigsaw-style learning activity)

- Whiz Battle (1v1 competitive quiz using game codes)

The platform supports Science and Mathematics subjects with three difficulty levels: Easy, Average, and Difficult. Each session is designed for short, high-engagement gameplay suitable for exhibit environments.

Players use simple username-based accounts to track progress without collecting personal data, ensuring privacy compliance. Users earn stars and badges based on performance, and completing three badges allows them to redeem physical rewards at the venue, creating a tangible incentive for participation.

On the administrative side, DOST-STII staff manage system content, including quiz questions imported via CSV files, reward settings, and game configurations. The admin dashboard also provides aggregated analytics such as total players, game mode popularity, demographic distributions, and session behavior trends.

# Technology Considerations

The system is implemented as a kiosk-based web application running in a browser environment (kiosk mode). It is designed for LAN-based deployment to ensure reliability in exhibit environments with limited or no internet access.

The technology stack includes:

- Flutter (Frontend): Used to build a responsive and interactive web-based user interface with smooth animations for kiosk interaction.

- Laravel (Backend): Handles API requests, business logic, and data processing between the frontend and database.

- MongoDB (Database): Stores user sessions, gameplay records, and aggregated analytics using a flexible NoSQL structure.

- Laragon (Local Server): Used for local hosting and simulation during development and deployment within a LAN environment.

The system requires internet connectivity only during initial setup for configuration and data preparation. After setup, all core functionalities operate offline within a local network environment.

The kiosk hardware runs on Windows 11 Pro systems with Intel i5 12th Gen processors, 8GB RAM, and sufficient storage capacity, ensuring smooth execution of multiple game modes and animations without performance issues.

No artificial intelligence or machine learning components are included in the system, simplifying deployment and maintenance requirements.

# Product/Service Marketplace

The STARBOOKS Whiz Challenge operates within the educational technology and gamified learning market, specifically targeting STEM education in public learning environments.

The primary users are students from Grades 1 to 12 who participate in DOST-STII events, science fairs, and STARBOOKS exhibit visits. The system is designed for short-term engagement sessions in public kiosks rather than continuous classroom use.

Competitor platforms include Kahoot, Quizizz, and Koobits, which provide online quiz-based learning experiences. However, unlike these platforms, STARBOOKS Whiz Challenge is uniquely designed for offline kiosk deployment, making it suitable for areas with limited or no internet access.

The system’s main advantage is its integration into physical learning exhibits and its ability to function without continuous internet connectivity. This makes it more accessible in rural or infrastructure-limited areas compared to cloud-based competitors.

Distribution is handled directly by DOST-STII through kiosk installations in schools, public exhibits, and government-led educational events.

# Marketing Strategy

The STARBOOKS Whiz Challenge is primarily distributed through DOST-STII-managed kiosks in educational events, science fairs, and learning centers. As such, its marketing strategy focuses on institutional deployment rather than commercial advertising.

The system differentiates itself through:

- Offline-first accessibility

- Gamified STEM learning experience

- Physical reward redemption system

- Multi-mode gameplay designed for different learning styles

Engagement is driven through interactive gameplay, leaderboards, and a reward system where students earn badges and can redeem physical tokens after completing three achievements. This encourages repeat participation during events.

Since the system is government-supported, its adoption is driven by educational outreach programs rather than traditional market competition.

# Organization and Staffing

The development team consists of students organized into functional roles:

- Project Manager: Kelly Dumbrique

- Documentation Lead: Janice Maxene Salipande

- UI/UX Designers: Shandrae Lois Quianzon, Arcielle Marie Gercan, Janice Maxene Salipande

- Frontend Developers: Kelly Dumbrique, Arcielle Marie Gercan, Shandrae Lois Quianzon, Janice Maxene Salipande

- Backend Developer: Arcielle Marie Gercan

- QA Lead: Janice Maxene Salipande

The system is designed for long-term sustainability under DOST-STII, which is expected to assume maintenance and operational control after deployment.

# Schedule

The project follows a structured development timeline:

- Requirements Gathering and Planning (April - August 2025)

  - Meet with client and stakeholders

  - Define scope and core features

  - Gather system requirements

  - Create use case and system diagrams

  - Draft project timeline

  - Design initial wireframes

- Development Phase 1 (September - October 2025)

  - Finalize system architecture

  - Set up development environment

  - Build registration and login

  - Develop homepage and profile

  - Develop Whiz Challenge, Memory Match, and Puzzle games

  - Implement player leaderboard and stats

- Development Phase 2 (November 2025 - March 2026)

  - Develop 1v1 Battle game

  - Finalize core player-side modules (games, rewards, leaderboard)

  - Begin development of admin dashboard (user and content management, and difficulty settings)

  - Start development of analytics and leaderboard

  - Conduct periodic internal testing of core functionalities

- Soft Deployment, Testing, and Player-Side Optimization (April - June 2026)

  - Conduct soft deployment in controlled environments (LAN/kiosk setup)

  - Perform system-wide testing (focus on player-side modules)

  - Conduct user acceptance testing with actual users

  - Fix bugs and optimize performance (especially for kiosk hardware)

  - Finalize UI/UX polish for player-side features

- Final Deployment, System Completion, and Turnover (July - October 2026)

  - Complete and finalize admin dashboard functionalities

  - Perform final system integration and validation

  - Conduct final testing and bug fixing across all modules

  - Finalize all project documentation (SRS, deployment and user manuals, project management)

  - Package the system for deployment (kiosk-ready setup)

  - Execute full system deployment in target environments

  - Conduct project turnover to DOST-STII

# Financial Projections

The STARBOOKS Whiz Challenge is a non-commercial, government-supported educational system developed using free and open-source technologies. As such, direct monetary revenue generation is not applicable.

However, cost efficiency is achieved through:

- Use of free frameworks (Flutter, Laravel, MongoDB Community Edition)

- Local LAN-based deployment (no cloud hosting fees)

- Existing DOST-STII hardware infrastructure for kiosks

The primary value of the system is educational rather than financial. Benefits include:

- Increased student engagement in STEM education

- Improved outreach efficiency for DOST-STII programs

- Data-driven insights for educational impact assessment

- Scalable deployment across multiple events without additional licensing costs

The return on investment is measured in educational impact, participation rates, and improved learning engagement rather than monetary gain.

# Findings and Recommendations

Based on the analysis, the STARBOOKS Whiz Challenge is technically and operationally feasible under the current constraints and resources provided by DOST-STII.

The system demonstrates strong advantages in terms of:

- Offline functionality suitable for exhibit environments

- Engaging multi-game learning structure

- Simple user tracking without personal data collection

- Scalable architecture using open-source technologies

However, limitations include:

- Dependency on kiosk hardware availability

- No real-time online competition features

- Limited personalization due to privacy constraints

Despite these limitations, the project is highly recommended for implementation due to its alignment with DOST-STII’s mission of promoting accessible STEM education. Its gamified structure and reward system significantly increase learner engagement, making it a strong enhancement to the existing STARBOOKS initiative.

Overall, the project is feasible, scalable, and highly suitable for deployment in controlled educational environments such as science exhibits and learning centers.