Requirements Management Plan

DOST STARBOOKS: Whiz Challenge

DOST Science and Technology Information Institute

Gen. Santos Ave., Upper Bicutan,

Taguig City, Metro Manila, 1631, Philippines

APRIL 2026

Table of Contents

Introduction	3

Requirements Management Approach	3

Configuration Management	4

Requirements Prioritization Process	5

Product Metrics	6

Requirements Traceability Matrix	7

# Introduction

The purpose of the STARBOOKS Whiz Challenge Requirements Management Plan is to establish a standardized process for identifying, documenting, analyzing, prioritizing, and controlling both project and product requirements. This ensures alignment with the objectives of the Department of Science and Technology – Science and Technology Information Institute (DOST-STII) and supports the successful delivery of an engaging, educational, and accessible platform for students and partner institutions.

Requirements for this project will be categorized into two main types: project requirements and product requirements. Project requirements focus on the conditions necessary to successfully execute and complete the project. These include management processes, stakeholder engagement, reporting standards, deployment constraints, and compliance with DOST-STII policies. These requirements are primarily non-technical but are essential to ensure proper governance and execution of the project.

Product requirements, on the other hand, define the functional and technical specifications of the STARBOOKS Whiz Challenge system. These include system features such as quiz-based challenges, mini-games (e.g., Memory Match, Puzzle Games, and 1v1 Battles), leaderboard functionality, user authentication, analytics tracking, and compatibility with existing STARBOOKS kiosks. Product requirements also cover system performance, usability, accessibility in low-connectivity environments, and data security considerations.

The primary inputs for developing this Requirements Management Plan include the Project Charter, Stakeholder Register, initial System Design Documents, and outputs from stakeholder consultations with DOST-STII representatives, educators, and students. These inputs ensure that all requirements are grounded in actual user needs and aligned with the strategic goals of the STARBOOKS program.

# Requirements Management Approach

The approach we will use for requirements management for the STARBOOKS Whiz Challenge Project will be broken down into four areas: requirements identification, requirements analysis, requirements documentation, and ongoing requirements management.

Requirements Identification: The STARBOOKS Whiz Challenge project team will facilitate various methods to collect requirements which may include interviews, focus groups, or product prototypes.  These will be conducted among the project stakeholders to ensure all requirements are captured.

Requirements Analysis: The STARBOOKS Whiz Challenge project team will analyze requirements to determine if they fall into project or product categories. Additionally, this analysis will determine where in the Work Breakdown Structure (WBS) the requirements will fall or what work activities correspond to particular requirements. Accountability and priority for each requirement will also be determined as part of the analysis. Finally, metrics and acceptance criteria must be established for all requirements in order to provide a baseline for understanding when a requirement has been fulfilled to an acceptable level. This includes defining measurable criteria such as system usability, performance in low-connectivity environments, and accuracy of game scoring and analytics.

Requirements Documentation: Once requirements have been identified and analyzed, they will be documented and assigned to accountable personnel. These requirements will be added to the STARBOOKS Whiz Challenge project plan, and the project team will determine what methodology the accountable personnel will use to track and report on the status of each requirement. All requirements will also be added to the project requirements checklist and Requirements Traceability Matrix (RTM), which must be completed before formal project closure is accepted by the project sponsor, DOST-STII.

Ongoing Requirements Management:  Throughout the project lifecycle, the project manager will ensure all team members are reporting requirement status and raising any issues or concerns with their assigned requirements as appropriate.  As the project matures there may be situations in which requirements must change or be altered in some way.  The project team must follow the established change control process in order to propose any changes to requirements and receive approval from the change control board. Ongoing requirements management also includes receiving approval of all requirements by all vested parties as part of project closure. Ongoing management will also include periodic validation sessions with stakeholders to confirm that requirements are being met and remain relevant. Final approval of all requirements will be obtained prior to project closure, ensuring that the delivered system fully satisfies stakeholder expectations and project goals.

# Configuration Management

For the SRABOOKS Whiz Challenge Project, the Requirements Management Plan will utilize the configuration management activities outlined in the Configuration Management Plan.  Key items include documentation/version control and change control:

Documentation and Version Control: All project documentation will be loaded into the Configuration Management Database (CMDB) as the central repository for the STARBOOKS Whiz Challenge Project.  This repository will include requirements documents, design specifications, test cases, and other project artifacts. Appropriate access permissions will be granted to project team members to ensure controlled editing and updating of documents.

Any proposed changes to project requirements must be formally documented and reviewed by the Change Control Board (CCB), which includes representatives from DOST-STII, the Project Manager, and the Technical Lead. Written approval from the Project Sponsor (DOST-STII) is required before any updates are made to official documentation. Once approved changes are implemented, version control practices will be enforced to maintain a history of revisions, ensuring traceability and accountability. The Project Manager will be responsible for communicating all approved changes to relevant stakeholders.

Change Control: Any proposed changes to project requirements must be carefully evaluated prior to approval and implementation, as these changes may significantly impact project scope, schedule, and resources. All change requests will be formally submitted and reviewed by the CCB. The role of the CCB is to assess the impact of the proposed change, request clarification if needed, and determine whether the change aligns with project objectives and constraints.

Approved changes will be documented and incorporated into the CMDB, ensuring that all project artifacts remain up to date and consistent. The Project Sponsor, as a member of the CCB, holds final authority for approving changes that affect project scope, time, or cost. This structured change control process ensures that the STARBOOKS Whiz Challenge Project maintains stability while remaining flexible enough to adapt to necessary improvements and stakeholder needs.

# Requirements Prioritization Process

The STARBOOKS Whiz Challenge project manager will facilitate stakeholder meetings in order to establish priorities for all project requirements.  This project will use a three-level scale in order to prioritize requirements.  The chart below illustrates these levels and defines how requirements will be grouped:

| Priority Level | Definition |
| --- | --- |
| High | Critical requirements that are essential for system functionality and project success. These include core features such as quiz-based challenges, user authentication, offline accessibility within STARBOOKS kiosks, and leaderboard functionality. These requirements must be completed within the defined project scope and timeline. |
| Medium | Important requirements that enhance system usability and user engagement but are not critical to initial deployment. Examples include additional mini-games, enhanced analytics dashboards, and UI/UX improvements. These may be adjusted if constraints arise. |
| Low | Optional or future enhancements that provide additional value but are not necessary for initial system operation. These may include extended customization features, additional game modes, or non-essential interface enhancements. These requirements may be deferred to future phases if needed. |

As the project moves forward and additional constraints are identified or there are issues with resources, it may be necessary for the project team and stakeholders to meet in order to determine what requirements must be achieved, which can be re-baselined, or which can be omitted.  These determinations will be made in a collaborative effort based on the priorities of the requirements and which level they are assigned in accordance with the chart above.  As any changes in requirements are made, all project documentation must be updated in the CMDB and communicated to all project stakeholders.

# Product Metrics

Product metrics for the STARBOOKS Whiz Challenge Project will be based on cost, quality, and performance requirements. In order to achieve project success, the system must meet or exceed all established metrics.

Cost:

- The system must be developed at zero direct financial cost, leveraging student-led development, open-source tools, and existing STARBOOKS kiosk infrastructure.

- Operational and maintenance costs must remain minimal, requiring no additional licensing or subscription fees.

- Deployment must utilize existing hardware without requiring additional capital investment.

Quality:

- The system must achieve at least 95% functional accuracy in quiz scoring, leaderboard ranking, and analytics tracking.

- User interface must meet usability standards, with at least 90% positive feedback from user acceptance testing (students and educators).

- The system must maintain data integrity and consistency, ensuring no duplication or loss of user progress and scores.

- The platform must be stable, with minimal system crashes or errors during operation within STARBOOKS kiosks.

Performance:

- The system must operate efficiently in low or no internet connectivity environments, ensuring full functionality within offline STARBOOKS deployments.

- Average system response time for user interactions (e.g., answering quizzes, loading games) must not exceed 2 seconds.

- The platform must support simultaneous users per kiosk session without performance degradation.

- Game modules (e.g., Whiz Memory Match, Whiz Puzzle, Whiz Challenge, Whiz Battle) must load and execute smoothly without noticeable lag.

By adhering to these product metrics, the STARBOOKS Whiz Challenge Project ensures that the delivered system is cost-effective, reliable, and capable of providing an engaging and educational experience aligned with the goals of DOST-STII.

# Requirements Traceability Matrix

The traceability matrix enables stakeholders and team members to track each requirement across its lifecycle, ensuring accountability, validation, and completeness. It also ensures that test cases and user acceptance activities are aligned with the defined requirements. Any approved changes to requirements or scope will be reflected in this matrix, with updates managed by the Project Manager and communicated to all stakeholders. Below is the tailored Requirements Traceability Matrix for the STARBOOKS Whiz Challenge Project:

| Project Name | STABOOKS Whiz Challenge | Business Area | Education Technology / Digital Learning Systems |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Manager | Kelly Dumbrique | Business Analyst Lead | Arcielle Marie Gercan |  |  |  |
| QA Lead | Janice Maxene Salipande | Target Implementation Date | Octover 2026 |  |  |  |
| Req# | Requirement Description | Design Document Reference | Charter Reference | Test Case Reference | User Acceptance Validation | Comments |
| 1 | The system shall provide an interactive Whiz Challenge quiz module with automated scoring and immediate feedback. | DD-01 | 2.1 | TC-01 | Users can complete quiz and receive score instantly | Core feature |
| 2 | The system shall support 1v1 Battle mode enabling real-time or turn-based competition between two users. | DD-02 | 2.1 | TC-02 | Two users successfully compete with synchronized results | Competitive feature |
| 3 | The system shall include Memory Match and Puzzle mini-games to enhance engagement and knowledge retention. | DD-03 | 2.2 | TC-03 | Users complete games with scoring and feedback | Gamification |
| 4 | The system shall maintain a leaderboard system displaying top participants based on scores and performance metrics. | DD-04 | 2.1 | TC-04 | Leaderboard updates correctly after each activity | Motivation tool |
| 5 | The system shall provide an admin dashboard for managing users, monitoring activity, and viewing reports. | DD-05 | 2.3 | TC-05 | Admin can access dashboard and generate reports | Admin control |
| 6 | The system shall generate analytics and reports (participation rate, scores, usage trends) to support data-driven decisions. | DD-06 | 2.3 | TC-06 | Reports are generated accurately and downloadable | Decision support |
| 7 | The system shall operate effectively on STARBOOKS kiosks using existing hardware without requiring additional infrastructure. | DD-07 | 3.3 | TC-07 | System runs smoothly on kiosk devices | Deployment constraint |
| 8 | The system shall support low or no internet connectivity, ensuring offline functionality where required. | DD-08 | 4.5 | TC-08 | Core features function without internet | Accessibility requirement |
| 9 | The system shall allow user registration and profile management for tracking progress and performance. | DD-09 | 2.1 | TC-09 | Users can register, login, and view progress | User management |
| 10 | The system shall ensure fast response time (<2 seconds) for user interactions to maintain usability. | DD-10 | 4.3 | TC-10 | System responds within acceptable time | Performance metric |

Sponsor Acceptance

Approved by the Project Sponsor:

Date: May 22, 2026

Marievic V. Narquita

Information Services Section (ISS) Head of DOST-STII