Project Change Management Plan
DOST STARBOOKS: Whiz Challenge

DOST Science and Technology Information Institute

Gen. Santos Ave., Upper Bicutan,

Taguig City, Metro Manila, 1631, Philippines

April 2026

Table of Contents

Introduction	3

Change Management Approach	3

Definitions of Change	4

Change Control Board	4

Roles and Responsibilities	5

Change Control Process	6

# Introduction

The Change Management Plan for the STARBOOKS Whiz Challenge establishes the framework for managing all project-related changes. It defines what constitutes a change, outlines the roles and responsibilities of the Change Control Board (CCB), and provides a structured process for evaluating and implementing changes. All stakeholders, including representatives from the Department of Science and Technology – Science and Technology Information Institute (DOST-STII), project team members, and technical leads, are expected to adhere to this plan when proposing or implementing changes.

# Change Management Approach

The Change Management approach ensures that all proposed changes are properly defined, reviewed, analyzed, and approved before implementation. This guarantees that only necessary and beneficial changes, those aligned with the project’s goals of improving engagement, learning outcomes, and accessibility, are incorporated into the system.

The Change Management approach is not to be confused with the Change Management Process which will be detailed later in this plan.  The Change Management approach consists of three areas:

- Ensure changes are within scope and beneficial to the project

- Determine how the change will be implemented

- Manage the change as it is implemented

By applying this structured approach, the STARBOOKS Whiz Challenge Project Team will minimize risks associated with uncontrolled changes, maintain alignment with stakeholder expectations, and ensure the successful delivery of a high-quality, impactful educational platform.

# Definitions of Change

There are several types of changes which may be requested and considered for the STARBOOKS Whiz Challenge Project. Depending on the extent and type of proposed changes, updates to project documentation and communication to stakeholders will be required to ensure proper implementation and alignment. The types of changes include:

- Scheduling Changes: Changes that impact the approved project timeline, including development phases, testing periods, and deployment schedules. These may result from delays in development, extended testing requirements, or adjustments due to academic calendars and stakeholder availability. Such changes may require schedule compression techniques (e.g., fast tracking or crashing) or full re-baselining of the project schedule.

- Budget Changes: Although the project is designed to operate with minimal financial cost (leveraging student development, open-source tools, and existing STARBOOKS infrastructure), certain changes may still affect resource allocation. These may include additional hardware requirements, extended system usage, or unforeseen technical needs. Any budget-related adjustments must be reviewed to ensure sustainability and alignment with project constraints.

- Scope Changes: Changes that affect the features, functionalities, or deliverables of the system. Examples include adding new game modes, enhancing analytics dashboards, modifying user interfaces, or integrating additional educational content. These changes may arise from stakeholder feedback or testing results and may also impact the project schedule and resources. Approved scope changes will require updates to the Work Breakdown Structure (WBS), scope statement, and related documentation.

- Technical/Design Changes: Changes related to system architecture, software design, or technology stack. These may include modifications to database structure, user interface improvements, or optimization for offline functionality within STARBOOKS kiosks. Such changes are critical to ensuring system performance, usability, and compatibility with deployment environments.

- Documentation Changes: Changes that affect project-related documents such as requirements, design specifications, test cases, and user manuals. These updates ensure that all documentation remains accurate and aligned with the current state of the project.

The Project Manager is responsible for ensuring that all approved changes are properly communicated to stakeholders. Additionally, all changes must be documented and reflected in the relevant project artifacts. Updated documents must then be redistributed to the project team and stakeholders to maintain alignment and transparency.

# Change Control Board

The purpose of the Change Control Board is to evaluate all submitted change requests, assess their impact on project scope, schedule, cost, risk, and quality, and determine whether the changes should be approved, deferred, or rejected. The CCB ensures that only necessary and beneficial changes, those aligned with the project’s objectives, are implemented. The following table lists the members of the CCB for the STARBOOKS Whiz Challenge Project:

| Name | Position | CCB Role |
| --- | --- | --- |
| Marievic Narquita | Project Sponsor | CCB Chair |
| Kelly Dumbrique | Project Manager | CCB Member |
| Arcielle Marie Gercan | Project Technical Lead | CCB Co-Chair |
| Janice Maxene Salipande | Project QA Lead / Documentation Lead | CCB Member |

As change requests are submitted by stakeholders or project team members, the Project Manager will log each request in the Change Log. The Change Control Board will convene on a bi-weekly basis (every two weeks) to review all submitted change requests.

For a change request to be approved, consensus among CCB members is required. If additional information or clarification is needed, the request will be deferred and returned to the requestor for further details. In cases where a change is urgent or critical, such as issues affecting system functionality, deployment readiness, or user experience, an ad hoc CCB meeting may be scheduled to review and decide on the request immediately.

The Project Manager is responsible for documenting all decisions made by the CCB, updating relevant project documents, and communicating the outcomes to all stakeholders to ensure transparency and proper implementation.

# Roles and Responsibilities

The following are the roles and responsibilities for all change management efforts related to the STARBOOKS Whiz Challenge Project:

Project Sponsor:

- Approve all major changes affecting project scope, objectives, and deliverables

- Approve any changes impacting the project schedule baseline

- Approve any resource or cost-related adjustments, if applicable

- Serve as Chair of the Change Control Board (CCB)

- Provide strategic direction and ensure alignment with STARBOOKS program goals

Project Manager:

- Receive and log all change requests submitted by stakeholders and project team members

- Conduct preliminary analysis of proposed changes in terms of scope, schedule, risk, and technical impact

- Coordinate with the development team and requestors for clarification and additional details

- Submit evaluated change requests to the CCB for review and decision-making

- Update project documentation, plans, and baselines for all approved changes

- Communicate all approved or rejected changes to stakeholders

- Participate as a voting member of the CCB

Technical Lead:

- Evaluate the technical feasibility and system impact of proposed changes

- Provide recommendations regarding system architecture, database, and backend implications

- Assist in estimating effort, risks, and dependencies related to changes

- Participate as Co-Chair of the CCB

QA Lead / Documentation Lead:

- Assess the impact of proposed changes on system quality, testing, and validation processes

- Ensure that all approved changes are reflected in test cases and documentation

- Verify that implemented changes meet acceptance criteria and quality standards

- Participate as a member of the CCB

Project Team:

- Submit change requests using the standard change request format when necessary

- Provide detailed information, justification, and expected outcomes for each request

- Assist in evaluating the impact of proposed changes within their respective areas

- Implement approved changes according to updated project plans

- Participate in discussions and provide technical or design input when required

Stakeholders / Customer:

- Submit change requests based on user needs, feedback, or operational requirements

- Provide clarification and justification for requested changes

- Participate in validation and acceptance of implemented changes

- Ensure that changes align with educational objectives and user needs

# Change Control Process

The Change Control Process for the STARBOOKS Whiz Challenge Project will follow the organizational standard change process for all projects.  The project manager has overall responsibility for executing the change management process for each change request.

- Identify the Need for a Change (Stakeholders / Project Team) – The need for a change may arise from user feedback, testing results, technical constraints, or stakeholder requirements. The requestor must complete a formal change request form and submit it to the Project Manager.

- Log Change in the Change Request Register (Project Manager) – The Project Manager records all submitted change requests in the Change Log, assigning a unique identifier and tracking relevant details such as requestor, date, and description.

- Evaluate the Change (Project Manager, Technical Lead, QA Lead, Requestor) – A preliminary analysis is conducted to assess the impact of the change on project scope, schedule, resources, risks, and system performance. Clarifications are obtained from the requestor and relevant team members as needed.

- Submit change request to CCB (Project Manager) – The project manager will submit the change request, as well as the preliminary analysis, to the CCB for review.

- Obtain Decision on change request (CCB) – The CCB reviews the request, evaluates its benefits and impacts, and decides whether to approve, reject, or defer the change. Additional information may be requested if necessary.

- Implement Change (Project Manager and Project Team) – If approved, the Project Manager updates relevant project documents, including scope, schedule, and requirements. The Project Team then implements the change according to the updated plan. All stakeholders are informed of the change and its implications.

Sponsor Acceptance

Approved by the Project Sponsor:

Date: May 22, 2026

Marievic V. Narquita

# Information Services Section (ISS) Head of DOST-STII