Project Status Report For Sprint 08

DOST STARBOOKS: Whiz Challenge

Duration: April 27, 2026 – May 8, 2026

Project Status Summary		Percent Complete:	100%

| Area | Status | Remarks |
| --- | --- | --- |
| Scope |  | All planned Sprint 08 deliverables successfully completed |
| Schedule |  | Sprint completed within planned timeframe |
| Risks |  | No major risks or blockers encountered |
| Quality |  | Documentation and system optimization completed successfully |

This sprint focused on completing the project’s documentation requirements and performing final player-side optimizations in preparation for deployment and turnover. All planned deliverables were completed successfully, including project management documents, system planning documents, and optimization tasks.

# Work Planned for Last Sprint

- Badge System Enhancement

  - Replaced lock icons with grayscale badge icons for unearned badges

  - Applied changes to both player-side and admin “View Badges” section

- Text-to-Speech (TTS) Feature

  - Implemented question reading before timer starts in Whiz Challenge

  - Ensured TTS operates independently from background music controls

  - Excluded TTS functionality from Whiz Battle (as specified)

- Admin Questions Menu Improvements

  - Improved table layout and column alignment

  - Removed unnecessary status column

  - Enhanced CSV import validation (duplicates, empty cells, incomplete data)

  - Added image upload support for question text and choices

- Bulk Selection Feature

  - Implemented select/select-all checkbox functionality

  - Enabled batch actions for question management

# Work Completed This Sprint

- Documentation Completion

- Completed Business Model Canvas

- Completed Feasibility Study

- Completed Risk Management Plan

- Completed Requirements Management Plan

- Completed Risk Register

- Completed Configuration Management Plan

- Completed Change Management Plan

- Completed Project Status Reports

- Completed Transition Out Plan

- Completed Project Acceptance Document

- Completed Post Project Review

- Completed Lessons Learned Document

- Player-Side Optimization

- Performed final player-side performance optimization

- Improved responsiveness and stability for kiosk environment

- Conducted final UI/UX polishing and consistency checking

- Verified gameplay flow and interaction smoothness across all game modes

- System Validation

- Conducted final review of implemented features

- Verified consistency between player-side and admin-side functionalities

- Performed additional testing for overall system stability and usability

# Work Planned For Next Sprint

- Final admin-side refinements and validation

- Conduct final integration testing

- Deploy system in target kiosk environment

- Finalize remaining technical documentation and user guides

# Open Issues

None identified for this sprint

# Open Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Minor deployment environment inconsistencies | Low | Medium | Conduct final kiosk-based deployment testing |
| Final integration issues during packaging | Low | Medium | Perform final system validation before deployment |

# Deliverables and Milestones

| Milestone | Planned | Forecasted | Actual | Status |
| --- | --- | --- | --- | --- |
| Documentation Completion | This Sprint | This Sprint | Completed | Completed |
| Player-Side Optimization | This Sprint | This Sprint | Completed | Completed |
| Final System Validation | This Sprint | This Sprint | Completed | Completed |

# Open Change Requests

| Change | Status |
| --- | --- |
| Final documentation revisions | Completed |
| Player-side optimization adjustments | Completed |
| UI/UX consistency refinements | Completed |

# Key Performance Indicators (KPI's)

Schedule Performance – Project is On Schedule

- Total Tasks Planned: Majority of remaining documentation and optimization tasks

- Completed Tasks: 100%

- In Progress Tasks: None

Schedule Completion Rate

Schedule Completion≈100%

Interpretation:
All planned Sprint 08 deliverables were completed within the scheduled timeframe. The project is now transitioning into the final deployment and turnover phase.

Cost Performance – Project is Significantly Under Budget

- Planned Budget: PHP 100,000.00

- Actual Cost (Spent): PHP 13,000.00

- Remaining Budget: PHP 87,000.00

- Percent Spent: 13%

Cost Variance (CV)

CV=100,000-13,000=PHP 87,000

Cost Performance Index (CPI)

CPI=100,000/13,000≈7.69

Interpretation:
The project remains significantly under budget due to the use of free development tools, local deployment infrastructure, and efficient resource utilization. Available resources remain sufficient for final deployment and turnover activities.