Lessons Learned

DOST STARBOOKS: Whiz Challenge

DOST Science and Technology Information Institute

Gen. Santos Ave., Upper Bicutan,

Taguig City, Metro Manila, 1631, Philippines

April 2026

Table of Contents

Introduction	3

Lessons Learned Approach	3

Lessons Learned from this Project	4

Lessons Learned Knowledge Base / Database	6

Lessons Learned Applied from Previous Projects	6

Process Improvement Recommendations	6

# Introduction

Capturing lessons learned is an important part of every software development project because it helps improve future systems, avoid repeated mistakes, and strengthen successful practices. Although the formal documentation of lessons learned is usually completed during project closeout, it is ideal to record insights continuously throughout the development lifecycle to ensure accuracy and completeness.

For the STARBOOKS Whiz Challenge project, this document aims to capture key experiences, challenges, and successes encountered during the design and development of the system. The goal is to provide valuable references for future developers, DOST-STII implementers, and similar educational technology projects.

This document highlights both positive and negative experiences. It identifies what worked well, what challenges were encountered, and what improvements can be made for future deployments of kiosk-based gamified learning systems.

The lessons learned will be shared with stakeholders and project supervisors and may be included in organizational knowledge resources to support future STARBOOKS-related initiatives.

# Lessons Learned Approach

The lessons learned for the STARBOOKS Whiz Challenge project were gathered throughout the development lifecycle using multiple methods:

- Development logs and weekly progress updates

- Team discussions and sprint reflections

- Testing and debugging observations

- Adviser and stakeholder feedback sessions

- System deployment simulation (LAN kiosk testing)

Lessons were categorized based on relevant software development knowledge areas such as scope management, technical implementation, user experience design, testing, and project coordination.

Both successful practices and encountered issues were documented to ensure a balanced perspective. These lessons aim to serve as a guide for improving future versions of the system or similar educational kiosk applications.

# Lessons Learned from this Project

The following chart lists the lessons learned for the STARBOOKS Whiz Challenge project.  These lessons are categorized by project knowledge area and descriptions, impacts, and recommendations are provided for consideration on similar future new construction projects.  It is important to note that not only failures or shortcomings are included but successes as well.

| Category | Issue Name | Problem / Success | Impact | Recommendation |
| --- | --- | --- | --- | --- |
| Scope Management | Scope Creep / Client-Driven Changes | The project experienced frequent changes in initial requirements based on client feedback and evolving expectations. | Caused delays in development, rework of modules, and adjustments in UI/UX and system logic. | Establish a clear scope baseline early and require formal approval for any feature changes after development starts. |
| Human Resource Management | Task Distribution | Some tasks were initially concentrated on a few members. | Uneven workload caused stress and delays in certain modules. | Distribute tasks evenly based on specialization (frontend, backend, UI/UX, documentation) and enforce accountability per module. |
| System Design & Performance | Hardware–Software Spec Misalignment | Initial system design did not fully match the actual kiosk hardware performance limitations, requiring optimization of animations, loading times, and memory usage. | Some features needed optimization and refactoring to ensure smooth performance on kiosk devices. | Always conduct early testing on actual deployment hardware and design with minimum system specs in mind. |
| Technology Implementation | Flutter Web in Kiosk Mode | Using Flutter Web in kiosk browsers required optimization for full-screen interaction and input handling. | Some UI responsiveness issues appeared during early testing. | Always test early on actual kiosk setup, not just development environment, to detect UI/UX issues. |
| System Integration | Backend API Communication | Initial integration between Flutter frontend and Laravel backend had inconsistent data handling. | Caused delays in syncing game data and leaderboard updates. | Define API structure early and maintain consistent data formats (JSON schema) across all modules. |
| Quality Management | Game Balance Testing | Difficulty levels and scoring system were not balanced during early testing. | Some games were too easy or too hard, affecting user engagement. | Conduct iterative testing with real users (students) to calibrate difficulty and reward systems. |
| Risk Management | Offline Deployment Constraint | System needed to function fully offline after initial setup. | Required redesign of data flow and storage strategy. | Always consider deployment environment early (kiosk/LAN/offline) before system design begins. |
| Testing & Deployment | Limited Real-World Testing Time | Due to time constraints, full-scale user testing in actual kiosk environments was limited. | Some usability issues only appeared during late-stage testing. | Simulate real exhibit conditions earlier (multiple users, rapid interaction, kiosk stress testing). |
| Communication Management | Evolving Client Expectations | Stakeholder feedback (DOST-STII) occasionally introduced new expectations mid-development. | Required repeated adjustments in UI, features, and reporting structure. | Improve requirement validation early through finalized mockups and agreed feature sign-off before coding. |
| Documentation Management | Delayed Documentation Updates | System documentation was not consistently updated alongside development progress. | Led to inconsistencies between actual system implementation and written documentation, requiring late revisions. | Adopt continuous documentation practices where updates are made immediately after feature completion. |
| Time Management | Constrained Development Timeline | The project was developed under strict academic deadlines with overlapping documentation, development, and testing tasks. | Resulted in workload pressure, limited iteration cycles, and reduced time for extended user testing. | Improve sprint planning and allocate buffer time specifically for testing and revisions. |

# Lessons Learned Knowledge Base / Database

All documented lessons learned from the STARBOOKS Whiz Challenge project will be stored as part of the project’s development documentation and may be included in a centralized repository maintained by the project team or DOST-STII (if adopted).

These lessons are organized by category (e.g., scope, technology, testing, UX design) to allow future developers and project teams to easily reference them when developing similar kiosk-based educational systems.

This repository may serve as a reference for:

- Future STARBOOKS Whiz Challenge enhancements

- Other DOST-STII gamified learning projects

- Kiosk-based educational systems in exhibit environments

# Lessons Learned Applied from Previous Projects

Since the STARBOOKS Whiz Challenge is the team’s first major software engineering project, the development process was primarily guided by academic coursework in Computer Science, recommendations from the project adviser, and technical insights provided by the DOST-STII STARBOOKS technical team and IT support staff. The following practices were applied based on these sources of guidance:

- Early scope definition was emphasized through software engineering courses and adviser consultations, helping the team establish clear boundaries of system functionality and reduce uncontrolled feature expansion during development.

- Modular system design principles learned from programming and software engineering subjects were applied to ensure that each game mode (Whiz Challenge, Memory, Puzzle, and Battle) functions independently, improving maintainability and reducing integration complexity.

- Iterative development and testing were practiced based on standard agile-inspired methodologies introduced in coursework and reinforced by adviser feedback, particularly important in refining gameplay balance, usability, and engagement.

- Offline-first system design considerations were guided by discussions with the DOST-STII STARBOOKS technical team, ensuring that the system would function reliably in kiosk and exhibit environments with limited or no internet connectivity.

- User-centered design principles from UI/UX coursework and adviser recommendations were applied to improve accessibility and engagement for student users across different grade levels.

- Performance awareness for constrained hardware environments was reinforced through guidance from DOST-STII IT personnel, ensuring that the system remains responsive on kiosk devices with limited processing and memory capacity.

# Process Improvement Recommendations

Based on the lessons learned, the following improvements are recommended for future iterations of the STARBOOKS Whiz Challenge or similar kiosk-based educational systems:

- Establish a strict scope definition before development begins and enforce a formal change request and approval process for any new feature additions after baseline requirements are finalized.

- Conduct early-stage kiosk environment testing using actual deployment hardware or equivalent specifications instead of relying solely on development machines to ensure performance stability and UI responsiveness.

- Improve API documentation and enforce standardization between frontend and backend teams, including consistent naming conventions, response formats, and error handling structures to reduce integration issues.

- Increase early user testing with actual target users (students across different grade levels) to better evaluate gameplay balance, difficulty progression, and overall engagement effectiveness.

- Maintain a modular system architecture but improve inter-module communication planning, especially for shared systems such as leaderboard updates, reward tracking, and analytics aggregation.

- Implement structured sprint reviews and milestone-based evaluations to reduce last-minute revisions during adviser feedback cycles and improve development predictability.

- Enforce continuous documentation updates as part of the development workflow (documentation updated per feature completion rather than end-phase writing) to ensure consistency between system behavior and written records.

- Allocate buffer time in the project timeline specifically for system optimization, debugging, and revision cycles to reduce pressure caused by constrained academic deadlines.

- Prioritize performance optimization early in development (especially for animations, transitions, and data loading in kiosk mode) to minimize late-stage refactoring.

- Strengthen stakeholder requirement validation through early prototype demonstrations and signed-off mockups to reduce mid-development expectation changes.